Time Frame

30% - Login/Logout/ + database functioning - March 14th

60% Course search/Student view schedule /Partial Admin Home/ - March 28th

Explanation :

Logout for all Frames

Login Update: Check user type and go to user pages

Home screen displays current schedule

Delete class from schedule function

All Pages have Logout Button

Return to previous page Button

Class Search Working (Search by course ID or Course Name)

Admin - Home Page, Create Course, Create Student / Professor/user

90% Complete Admin Functions (edit course/edit user/Remove course )/ add course - April 11th

100% Complete - April 28th